- Cloud Technology Training – Objective

Primary Objective:

This training provides an introduction to cloud computing and practical guidance on using Microsoft 365 tools. Staff will learn to access, manage, and collaborate on files through SharePoint Online and OneDrive as the bank moves from on-premise servers to the cloud—improving security, accessibility, and teamwork.

### SMART Objective Set

- Specific:
Enable staff to locate and work with shared departmental files on SharePoint Online, following the migration from on-premise file servers, and to manage personal work documents using OneDrive.

- Measurable:
Achieve a 20% increase in the total volume (in GB) of organizational files stored on SharePoint Online

- Actionable:
Conduct practical sessions demonstrating how to access SharePoint sites, navigate folders, open and edit files in-browser, and share links securely.

- Also train staff on uploading, organizing, and syncing files in OneDrive.

- Relevant:
Aligns with the bank’s digital transformation goal to improve document security, accessibility, and version control by leveraging cloud-based file storage and collaboration tools.

- Time Bound:
Full transition to cloud-based document access and usage by end of Q3

## 2. Microsoft Teams Training – For Cross-functional Staff & Client-Facing Teams

## Primary Objective:

## This training equips staff to use Microsoft Teams as the primary platform for secure communication, collaboration, and meetings. It emphasizes organizing work through Teams channels, chats, and shared files, eliminating the reliance on unofficial tools like WhatsApp for internal communication and ensuring all interactions remain secure, auditable, and aligned with bank policies.

### SMART Objective Set

- Specific:
Replace internal email chains and external messaging apps with Microsoft Teams channels and chats for project and client communications.

- Measurable:
Achieve a 30% increase in Teams usage by transitioning 100% of work-related chats from WhatsApp to Teams

- Actionable:
Set up Teams channels for client portfolios and ongoing projects, configure notifications, host at least one meeting and one shared document per channel.

- Relevant:
Supports the bank’s aim of improving collaboration, visibility, and traceability of client and project communications.

- Time Bound:
Teams-based communication live by end of next month, with an engagement report due at the end of Q3.

## 3. Prompt Engineering Training for Microsoft Copilot Chat – For All Staff Members

## Primary Objective:

This training equips all staff with the skills to use Microsoft 365 Copilot Chat and other internally developed AI Chatbots effectively, focusing on prompt engineering to retrieve accurate, task-specific information and streamline daily work. It also emphasizes the secure use of Copilot within the Microsoft 365 environment, reducing reliance on third-party AI tools and protecting sensitive bank data.

### SMART Objective Set

- Specific:
Equip all staff with the skills to use Microsoft 365 Copilot Chat to streamline daily tasks—such as summarizing documents, drafting emails, generating reports, and analyzing data—through effective prompt writing.

- Measurable:
Staff achieve at least a 40% reduction in time spent on repetitive tasks (e.g., email writing, report drafting, data interpretation) within 6 weeks of training.

- Actionable:
Conduct hands-on training where participants learn prompt engineering techniques, practice real-life task scenarios using Copilot Chat and internally developed Copilot Chatbots, and create reusable prompt templates for their specific roles.

- Relevant:
Supports the bank’s “Operational Efficiency” and “Digital Empowerment” goals by enabling staff to work smarter, reduce manual workload, and improve consistency in outputs.

- Time Bound:
Prompt template creation and Copilot usage integrated into daily workflows within 4 weeks post-training; effectiveness to be reviewed by end of Q3.

4. Microsoft 365 Copilot Training – For Accounts  Department, Executive & Board Secretaries

### Primary Objective:

To enable staff in the Accounts Department and executive support teams to expedite work processes in Microsoft Excel and Microsoft Teams using Microsoft 365 Copilot, by mastering prompt engineering techniques that drive efficient data analysis, document formatting, and automated meeting documentation.

### SMART Objective Set

- Specific:
Train Accounts staff to use Copilot in Excel to analyze large data sets, create dynamic summaries, and format financial templates using custom prompts. Simultaneously, train Board and Executive Secretaries to use Copilot in Teams and Word to generate accurate and timely meeting minutes, action points, and summaries.

- Measurable:
Achieve a 25% increase in the number of Copilot Chatbot queries submitted by staff.

- Actionable:
Guide participants through real-world exercises including:

  - Writing effective prompts to summarize trends and outliers in Excel sheets

  - Automating formatting of financial templates using Copilot

  - Capturing Teams meeting transcripts and using Copilot to draft minutes

  - Developing prompt templates for recurring tasks (e.g., quarterly finance reports or board meetings)

- Relevant:
Supports the bank’s strategic objectives around “Data-Driven Decision-Making” for Accounts and “Leadership Support Efficiency” for executive operations, by enhancing accuracy and speed in mission-critical documentation.

- Time Bound:
Implementation of Copilot-driven workflows to begin immediately after training, with full integration into Excel and Teams-based processes by the end of Q3